Fix and Flip Investment Rules

- Due diligence period of at least 1 week to accurately determine the budget for the scope of work.

- Must have a contractor scope of work completed within the due diligence period. If unable to obtain it within the period, cancel the purchase.

- Add a 15% contingency to the budget.

- Always request seller credits for items found within the inspection report.

- Just because it is a wholesale property doesn't mean the price is low enough to justify the amount of renovation needed to bring the property up to market standards.

- Always have an appraisal done even if not required by the lender.

- Is the project profitable if the project takes twice as long as expected? (If no, the margins are too slim and do not do the project) (Use 6 months in calc for standard projects)

- Does the project cost more than 75% of the ARV? (If yes, the margins are too slim and do not do the project)

- Is the project profitable if the final sales price is 95% of the ARV?   (If no, the margins are too slim and do not do the project)

- The project should profit more than $15k min while also meeting the above rules.